Project status report

|  |  |  |  |
| --- | --- | --- | --- |
| **Reporting period:** | *2/5/24 – 2/19/24* | **Project title:** | *Civ VI Website* |
| **Date of report:** | *2/18/24* |  |  |
| **Report author:** | *Nathaniel Gordon* |  |  |

## EXECUTIVE SUMMARY

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Narrative Summary of Status** | **Schedule:** | **GREEN** |  | **Issues:** | **GREEN** |
| *I’ve managed to complete the layout for the front page of the website, including different screen dimensions to allow for flex width. I am currently working on creating objects from the “civ” and “wonder” classes to implement into the website.* | | | | | |

## Project Milestone status review

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project Milestones** | **Status** | **Baseline Completion Date** | **Expected Completion Date** | **Issues Exist (Yes/No)** |
| *Layout for front page* | Complete | 2/11/24 |  | No |
| *Create class objects* | Ongoing |  | 2/25/24 | No |
| *Start interaction on front page with highlights* | Not started |  | 3/5/24 | No |
|  |  |  |  |  |

## status of planned activities

|  |
| --- |
| ***Planned accomplishments in this period:*** |
| * *Finished layout of front page* |

|  |
| --- |
| ***Planned but not accomplished:*** |
| * *Finish creating objects for the classes* |

|  |
| --- |
| ***Planned actions for the next period:*** |
| * *I want to have the objects of the classes completed and be able to attach each object to their respective civ* * *I want to add interactivity for the front page using JavaScript* |

## Project issues summary

*<Document each project issue and provide a status, with next steps. Where there are several issues the table below may help>*

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***ID*** | ***Priority*** | ***Issue Description*** | ***Impact Summary (Milestone, Schedule Scope, Resources, Space…)*** | ***Action Steps*** |
| *<ID>* | *<H/M/L>* | *<Description of the issue>* | *<Impact of the issue on time, cost quality etc>* | *<actions that will be taken>* |
|  |  |  |  |  |
|  |  |  |  |  |