Project status report

|  |  |  |  |
| --- | --- | --- | --- |
| **Reporting period:** | *2/19/24 – 3/4/24* | **Project title:** | *Civilization VI Helper* |
| **Date of report:** | *2/19/24* |  |  |
| **Report author:** | *Nathaniel Gordon* |  |  |

## EXECUTIVE SUMMARY

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Narrative Summary of Status** | **Schedule:** | **AMBER** |  | **Issues:** | **AMBER** |
| *I am struggling to figure out how I want to create the web page(s) for the Civ that was selected on the front page. Originally, I was planning on creating just one “results” page that would showcase details of the Civ that was selected on the front page,* | | | | | |

## Project Milestone status review

*<Provide the status of each project milestone, with the expected completion date.>*

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project Milestones** | **Status** | **Baseline Completion Date** | **Expected Completion Date** | **Issues Exist (Yes/No)** |
| *Layout for front page* | Complete | 2/11/24 |  | No |
| *Create class objects* | Ongoing |  | 2/25/24 | As of now, no |
|  |  |  |  |  |
|  |  |  |  |  |

## status of planned activities

|  |
| --- |
| ***Planned accomplishments in this period:*** |
| * *< Insert bullet list of accomplishments>* |

|  |
| --- |
| ***Planned but not accomplished:*** |
| * *< Insert bullet list activities planned but not accomplish>* |

|  |
| --- |
| ***Planned actions for the next period:*** |
| * *< Insert bullet list actions for the next period >* |

## Project issues summary

*<Document each project issue and provide a status, with next steps. Where there are several issues the table below may help>*

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***ID*** | ***Priority*** | ***Issue Description*** | ***Impact Summary (Milestone, Schedule Scope, Resources, Space…)*** | ***Action Steps*** |
| *<ID>* | *<H/M/L>* | *<Description of the issue>* | *<Impact of the issue on time, cost quality etc>* | *<actions that will be taken>* |
|  |  |  |  |  |
|  |  |  |  |  |